| APC Consulting Weston Baker / Cameron Taggart | ACTIVE Commission & BI |
| --- | --- |

Shipped Commission infrastructure built and validated. Master table v3 reconciled across 14 suppliers, Power BI dashboards live, HubSpot properties configured, QuotaPath integration confirmed.

Blocked / at risk Kane introduced a new three-level commission structure one day before final delivery: - Master table, ETL logic, and split calculations need rebuilding for new tiers - HubSpot properties and Power BI dashboards require remapping - Open questions sent to Kane on Mar 17 remain unanswered

Decision needed Does Kane want us to deliver or wait? A: Deliver now on original structure. New tiers become a separate phase. B: Pause and rebuild for new structure. Requires Kane’s answers and a scope conversation.

Commercial conversation with Kane needed before the team can move.

| Five Lakes Mfg Weston Baker / Shraddha Hegde | ACTIVE BI & Data Pipeline |
| --- | --- |

Shipped Mapped BearingPoint and Order-to-Production fields to Passport ERP. Linux server access established. First BearingPoint report ETA Mar 27. Sayer proposed building cloud infra; John agreed.

Blocked / at risk Multiple clarifications required from Five Lakes: - Cloud infra access needed — Sayer building on AWS but needs credentials from Jamie - Material Cost Report template not provided - Google Sheets walkthrough needed for correct data source tabs - Order-to-Production PDF conversion rules unclear (SCH/TICKET values)

Decision needed How do we unblock infrastructure? A: Sayer builds cloud infra on AWS. Need Jamie’s credentials by next sync. B: Wait on FLM IT to provision. Timeline slips but avoids cost ambiguity.

Schedule report design call with Brent/John. Jamie to provide cloud credentials.

| Five Lakes Mfg Terry Hooten / Weston Baker | ACTIVE ERP Assessment |
| --- | --- |

Shipped NetSuite intro and follow-up with Nunya/Oracle complete. Phase 1 plan: order-to-cash + inventory for Oct go-live. Epicor follow-up held. Sayer established as sole PM for ERP.

Blocked / at risk ERP costs higher than expected; vendor negotiations ongoing: - ~$585K total over 3 years (licensing + implementation + integration) - Client hasn’t seen final pricing — Terry leading budget alignment - Dew Point contacted client directly, creating confusion - Manufacturing module selection still open (NetSuite vs. Epicor)

Decision needed Which ERP path? A: NetSuite via Nunya. Oct 1 go-live. ~$585K/3yr. Manufacturing module TBD. B: Epicor Kinetic Purpose-built for mfg. Quote tool integration clearer. Needs full scoping.

Terry to present cost comparison. On-site scoping sessions needed.

| Five Lakes Mfg Weston Baker / Cameron Taggart | ACTIVE HubSpot & CRM |
| --- | --- |

Shipped Account-based rep assignment agreed. CRM permissions configured. LinkedIn integration strategy outlined for May. Customer issue tracking migration to HubSpot Service Hub scoped.

Blocked / at risk Items needed before April 6 launch: - PDF storage confirmation (HubSpot native vs. AWS linked) - Quote properties need verification in production - Erica’s invite needs resending; Alexis Bates needs onboarding - Jason departs April 10 — training must happen week of April 6

Decision needed On track for April 6? A: Launch April 6 as planned. Training this week, all access confirmed. B: Soft launch April 6 core users live, broader team April 13 after Jason’s window.

Confirm Service Hub, schedule training, onboard Alexis before Jason departs.

| NAKS Inc. (Valesco) Billy Leigh / Tim Hainey | ACTIVE NetSuite Integration |
| --- | --- |

Shipped On-site discovery complete. NetSuite at 85–90%. Rick Dodson confirmed as accounting lead. Invoicing backlog cleanup underway (Jan by Mar 31, Feb by Apr 7, Mar by Apr 15). Scope locked to integration only.

Blocked / at risk Coordination challenges remain: - Unclear how Sayer works alongside BSP and Dan Cavolo (current ERP PM) - Manufacturing module not yet selected — blocks planning - Kaitlynn asked about AI for invoicing backlog (currently manual) - Mandatory on-site April 6 — team alignment needed before then

Decision needed Sayer’s role vs. existing BSP team? A: Sayer leads and absorbs PM from BSP. Clean ownership. B: Sayer advises alongside BSP. Lower friction but risk of duplicated effort.

Pre-kickoff call with Rick to clarify roles before April 6 on-site.

| ResinSmart / RTI Global Cameron Taggart / Weston Baker | ACTIVE Product & Go-to-Market |
| --- | --- |

Shipped $360K NPK deal closed. Pipeline at $600K. Client Data Strategy nearing completion. Paid media at $5,500/mo. Resin price forecasting built with Claude AI. Benchmark landing page in dev.

Blocked / at risk Strategic decisions and renewals pending: - ISIS subscription ($30K/yr) due May 28 — debating renewal vs. CMA - Everstream contract terms and data sharing still being negotiated - Free trial signups dropped to 6 in Feb — conversion needs work

Decision needed Renew ISIS or switch to CMA? A: Renew ISIS at $30K/yr. Data continuity. Negotiate better terms. B: Switch to CMA Lower cost. Validate data quality first.

Finalize Everstream terms and naming before April webinar.

| Fabian Group Weston Baker / Terry Hooten | ACTIVE ERP Assessment |
| --- | --- |

Shipped Team prepared: existing docs synthesized, Voltage demos reviewed. Claude ERP assessment skill in development. Engagement framework ready to deploy.

Blocked / at risk Kickoff stalled pending CEO approval: - Vlada Rassin (CEO) has not signed off — board anticipates completion - SOW requires sign-off before billable work begins - Addison may need to be involved to expedite

Decision needed How do we accelerate Vlada’s approval? A: Engage Addison for board-level push. Faster but adds political dimension. B: Direct outreach Billy/Greg reach Vlada with value summary and timeline.

SOW sign-off is the single blocker. Determine escalation path this week.

| Thunderbird Minerals Weston Baker / Billy Leigh | GREEN Savant AI Implementation |
| --- | --- |

Status Green. Savant platform ($5K/yr) for AI-powered PDF processing of revenue statements. Four-week implementation on track. Justin Shaw providing sample PDFs.

| Hari Mari Weston Baker | ACTIVE Amazon & E-commerce |
| --- | --- |

Shipped Amazon selling model determined unprofitable; pivoting to wholesale and DTC. Account health issues with shipping compliance identified.

Blocked / at risk Amazon platform access issues blocking all progress: - Developer API access requires owner permissions from Hortensia/Avi - Password reset and admin access needed for Ops account - Amazon AI altering product pages without authorization - Unauthorized sellers creating vendor conflicts

Decision needed Continue investing in Amazon? A: Fix and maintain as reduced-margin channel alongside DTC. B: Wind down Shift fully to wholesale/DTC. Redirect budget.

Hortensia/Avi must provide API permissions and admin access to proceed.

| Mos Vita / Mas Vida Health Robert Shapiro / Shafi | ACTIVE Accounting & Inventory |
| --- | --- |

Shipped Engagement expanding into extensive inventory reconciliation. Shafi managing execution, Robert overseeing and owning client comms.

Blocked / at risk Resource risk from unexpected staff departure: - AP clerk unexpectedly resigned — coverage gap for accounts payable - Inventory reconciliation scope expanding, increasing workload beyond estimate

Decision needed How to cover the AP gap? A: Sayer interim AP support. Staff temp resource while Mos Vita hires. B: Client hires directly. Lower cost but risk of processing delays.

Robert to confirm AP coverage plan with Mos Vita leadership this week.

| Dewise Weston Baker / Greg Dyer | GREEN Post-Merger Integration |
| --- | --- |

Status Green, no blockers. Weekly syncs continuing on schedule. Siddique Mirajwale onboarded. No escalations this week.

| Epicor Partnership Billy Leigh / Terry Hooten | ACTIVE Channel & Referral |
| --- | --- |

Shipped Sayer–Epicor sync complete. Unified comms protocol established. Referral partnership identified. ERP playbook creation initiated.

Blocked / at risk Partnership formalization needs follow-through: - Brenda needs to send referral program details to Billy - Dew Point contacted client directly — Epicor must address internally - ERP playbook scoped but not yet built

Decision needed Formalize the Epicor referral partnership now? A: Formalize now while momentum is high. Begin referring leads immediately. B: Wait for proof point Deliver Five Lakes first, then negotiate better terms.

Billy to follow up with Brenda. Schedule ERP playbook working session.